Short Summary Report

Project: Testing of EchoGPT & AppTestingService Apps/Websites
Test Cycle: Initial Functional & Security Assessment
Date: December 06, 2025
Tester: Md Yeamin Hossain Fuhad

## 1. Executive Summary

A focused test cycle was conducted on four targets. Core functionality is generally stable for happy-path scenarios. However, one critical security vulnerability and several functional/UX bugs were identified that pose a risk to user data and experience.

## 2. Major Issues

- Security Vulnerability (Critical): Persistent XSS found on echogpt.live website (BUG-ECHO-001). Allows script injection into chat history.

- Functional Defect (High): EchoGPT Android app freezes UI during state interruption (e.g., incoming call) (BUG-ECHO-002).

- UX Gap (Medium): No in-app option to clear chat history in EchoGPT app.

## 3. Release Readiness Assessment

- EchoGPT Live Website: NOT READY for public release due to critical security bug (XSS). Must be fixed immediately.

- EchoGPT Android App: CONDITIONAL. Core chat works, but the interruption bug and missing features (clear history) degrade experience. Should be fixed before major promotion.

- AppTestingService Properties: Appears more stable from initial functional checks. Requires deeper security and form validation testing.

## 4. Risk List

- High Risk: Data breach via XSS on echogpt.live.

- Medium Risk: Poor user perception due to app freezing/crashing.

- Medium Risk: Lack of data management (clear history) within apps.

## 5. Recommended Next Steps

- Immediate Action: Developer team to remediate the XSS vulnerability (BUG-ECHO-001) as the highest priority.

- Priority Fix: Address the UI freeze bug in the EchoGPT Android app (BUG-ECHO-002).

- Short-term Enhancement: Add a "Clear Chat History" feature within the EchoGPT app settings.

- Next Test Cycle: Upon fixes, execute a regression test on the above bugs and begin in-depth testing of the payment/booking flows on apptestingservice.com.